## Slide 1
Presenter Name [20pt Regular]
Director’s Progress Review of SBND
19-20 December 2016
SBND Subsystem Talk Example

## Slide 2: Outline
Subsystem overview (design, scope and interface,2-3 slides)
Resource and management team (1slide)
Progress of design and fabrication (1-2 slides)
Technical reviews and responses (2 slides)
Schedule and cost summary (2 slides)
Deliverables and milestones (2 slides)
QA/QC and ESH (1slides)
Summary (1 slide)

## Slide 3: Subsystem Overview
Design requirement
  Wire pitch 3mm
Scope
  Include subsystem pictures, drawings etc.
Interface and integration
  Cold electronics interface
  Cryostat Interface
  Readout DAQ
  Working with installation group/electronics/DAQ group…
Deliverables
  List of deliverables for installation and integration

## Slide 4: Resources
List key institutions and their responsivities
List of engineers, technicians and physicist
Funding sources: M&S and engineering team supports etc.
L3 WBS tasks and managers
L2 managers

## Slide 5: Progress of Design and Fabrication
Summary of current design and fabrication status

## Slide 6: Independent Technical Review
List of reviews held already and planned

## Slide 7: Response to Review Recommendations
If there has been a technical review/assessment of the system, list the key recommendations and the action taken in response to key recommendations

## Slide 8: Schedule , Cost and Milestones
Schedule and cost table
  (Ask Ting for “standard ones” extracted from docDB 246 )
Task Name | Start | End | Cost
TPC Preliminary Design | 03/12/15 | 08/20/15 | 
TPC Final Design | 10/01/15 | 11/30/16 | 
APA Frame Fabrication - (UK) | 04/01/16 | 10/31/16 | 
Geometry Boards - (US) | 12/01/15 | 12/29/16 | 
APA Winding- (UK) | 09/06/16 | 07/07/17 | 
APA Winding - (US) | 09/06/16 | 07/10/17 | 
CPA Fabrication - (UK) | 08/04/16 | 08/17/17 | 
Field Cage Fabrication - (US) | 08/04/16 | 08/17/17 | 
HV and Feed-through - (US-UK) | 11/01/16 | 06/13/17 | 

## Slide 9: Schedule (ask Ting for excel plot)

## Slide 10: Deliverable and Milestones
List of remaining deliverables and their milestones to FNAL for detector assembly and installation
Receiving and installation process
Resources need for assembly and installation

## Slide 11: Risk and Mitigation
List of schedule and cost risk items
  Wire-winding facility delays
  HV feed-through
  Cold test
Mitigation method

## Slide 12: Fermilab Resource (DOE-only)
List of resource (labor and M&S) required for remaining tasks to completion
State resource coordination efforts with Fermilab

## Slide 13: ES&H , Q/A
Quality Control and Assurance Program for this subsystem:
  What tests are planned during fabrication
    (e.g. wire tension, APA cold test)
  What tests are planned at FNAL for assembly and installation
ES&H considerations for this subsystem:
  How is safety documentation reviewed
  What standards are used (e.g. ASME pressure vessel)

## Slide 14: Summary
We done this and that
We expect to finish this and that
We worry about this
We will delivery those to SBND

## Slide 15: Backup Slides